# Risk Register

| Risk ID | Role Description | Likelihood | Impact | Risk Level | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Dataset bias or poor geographical generalisation affecting segmentation accuracy | Medium | High | High | Use diverse samples, apply consistent preprocessing, analyse failure cases | Evaluation Lead |
| R2 | Overfitting of deep learning models due to limited dataset size | Medium | High | High | Apply data augmentation, validation monitoring, and early stopping | Model Developer |
| R3 | Inconsistent model performance across architectures | Medium | Medium | Medium | Use identical training settings and evaluation metrics | Model Developer |
| R4 | Limited computational resources delaying model training | High | Medium | High | Optimise batch size, reduce epochs, prioritise lightweight models | Project Manager |
| R5 | Errors in preprocessing leading to inaccurate labels | Low | High | Medium | Validate preprocessing pipeline and visually inspect samples | Data Engineer |
| R6 | GitHub version control conflicts or loss of work | Medium | Medium | Medium | Enforce regular commits, clear branching, and issue tracking | Project Manager |
| R7 | Delays in report writing and documentation | Medium | Medium | Medium | Set interim deadlines and parallel documentation | Documentation Lead |
| R8 | Misinterpretation of evaluation metrics | Low | Medium | Low | Cross-check results and include qualitative validation | Evaluation Lead |
| R9 | Ethical misuse or misrepresentation of segmentation results | Low | High | Medium | Clearly state limitations and ethical implications | Project Manager |
| R10 | Team coordination or communication issues | Low | Medium | Low | Weekly reviews and GitHub issue tracking | Project Manager |

Table 3 : Risk Register

Risk Rating Key

- Likelihood: Low / Medium / High

- Impact: Low / Medium / High

- Risk Level: Derived from likelihood × impact